**PROJECT OUTLINE**

**Week 1: Review Node.js, Express.js, MongoDB, Mongoose (21/3 - 27/3) - All**

**Week 2:**

* **Design database schema (28/3 - 3/4) – Duy**
* **SRS: Hoàng + Tấn + Dũng**

**Week 3, 4, 5, 6: Build project API (4/4 - 1/5)**

* **Tour**
  + **CRUD – Duy**
  + **Filter - Duy**
  + **Sort - Hoàng**
  + **Limit fileds - Dũng**
  + **Pagination - Tấn**
* **User**
  + **Login - Hoàng**
  + **Sign up - Tấn**
  + **Forgot password - Duy**
  + **Reset password - Duy**
  + **Update password - Tấn**
  + **Update user info - Hoàng**
  + **Delete user - Dũng**
  + **Protect route - Duy**
  + **Authorization - Duy**
* **Review**
  + **CRUD - Duy**
* **API docs - Duy**

**Week 7: Handle errors (2/5 - 8/5)**

**Week 8: Security (9/5 - 15/5)**

**Week 9: Render data into template (16/5 - 22/5)**

**Week 10: Payments, Email, File uploads (23/5 - 29/5)**