**PROJECT OUTLINE**

**Week 1: Review Node.js, Express.js, MongoDB, Mongoose (21/3 - 27/3) - All**

**Week 2:**

* **Design database schema (28/3 - 3/4)**
* **SRS**

**Week 3, 4, 5, 6: Build project API (4/4 - 1/5)**

* **Tour**
  + **CRUD**
  + **Filter**
  + **Sort**
  + **Limit fileds**
  + **Pagination**
* **User**
  + **Login**
  + **Sign up**
  + **Forgot password**
  + **Reset password**
  + **Update password**
  + **Update user info**
  + **Delete user**
  + **Protect route**
  + **Authorization**
* **Review**
  + **CRUD**
* **API docs**

**Week 7: Handle errors (2/5 - 8/5)**

**Week 8: Security (9/5 - 15/5)**

**Week 9, 10: Render data into template (16/5 - 29/5)**

* **Base, header, footer**
* **Account**
* **Error**
* **Login, Sign up**
* **Home page**
* **Tour details**

**Week 11: Payments, Email, File uploads (30/5 – 5/6)**